SHIJO.AI

Business Feature Brief — Cross-Check Against the Live Codebase

Prepared for review — July 19, 2026

This checks the Acquire.com-sourced Business & Feature Value Brief you shared against what actually exists in the live codebase and database today. Three things below: (1) confirmation that the brief's description of the current product is accurate, (2) a naming/terminology check against current market language, and (3) for each of the 6 recommended features, exactly what already exists in the code versus what would be a clean-slate build — this last part changes the effort side of the prioritization the brief didn't have visibility into.

# 1. The brief's "SHIJO.AI Today" section — confirmed accurate

Checked directly against lib/tools/registry.ts and components/landing/UseCases.tsx: 12 tools split exactly 1 Social / 5 SEO / 4 Ads & Copy / 2 Email, the three tiers and prices match lib/stripe/products.ts exactly (including the Enterprise fair-use language from this week's fix), and all four homepage segments — Enterprise Marketing Teams, Digital Marketing Agencies, SaaS & Tech Companies, E-commerce Brands — match verbatim. No corrections needed here.

# 2. Terminology / naming — one real consideration

The brief's own comps use "AI SEO/GEO Platform" and "AI Visibility & GEO Analytics" as category names. Checked this against current market data: Generative Engine Optimization (GEO) is a real, fast-growing, named software category in 2026 — the U.S. GEO market alone is projected at roughly $365M this year with 42.9% annual growth, and there are already at least 8 competing GEO platforms with tiered pricing. "AI visibility" and "GEO" are what buyers and searchers are actually using as category terms right now, not internal jargon.

Shijo's current tool is named "AI Overview Optimizer," which doesn't use either term. That said, this is a positioning decision to make carefully, not rename immediately: the current tool does a one-time optimization pass, while "AI visibility tracking" and "GEO" both imply ongoing monitoring — a capability that doesn't exist yet (see Section 3 below). Renaming the tool before building real tracking would be marketing a capability that isn't there, which is exactly the kind of fabricated-claim risk this project has been burned by before. Recommendation: hold the rename until the tracking feature in Section 3 actually ships, then launch the new name and the new capability together.

# 3. What already exists vs. what's a clean-slate build

This is the main finding. Checked db/schema.ts and grepped the entire codebase for any API route, component, or insert statement touching each feature area. The result: several of these "new" features already have real, purpose-built database tables sitting in production, provisioned but never wired up to anything — the same pattern as the unused keyword-research tables found in an earlier audit this week. This changes the cost side of the prioritization the brief couldn't see from the outside.

| Feature | Existing scaffolding | What was actually found in the code/database |
| --- | --- | --- |
| 4.1 White-label / reseller | None found | No organizations/teams/branding tables anywhere in db/schema.ts. A rebrandable, multi-tenant version of Shijo would need a new data model from scratch — accounts, sub-clients, branding config, possibly custom domains. |
| 4.2 Local SEO / GBP tools | Partial | rank_snapshots already has a location column (varchar) and searchEngine/device fields — built for location-based rank tracking. But there's no Google Business Profile API integration, no location-based keyword tool, and rank_snapshots itself is never referenced by any route or component today. |
| 4.3 AI visibility / brand-mention tracking | Strong — largely already modeled | ai_visibility and ai_simulations tables already exist with exactly the fields this feature needs: query, brandName, model, mentioned, position, sentiment, frequency, improvementSuggestions, competitorAnalysis. user_quotas even already has aiVisibilityScansUsed/Quota and aiSimulatorUsed/Quota columns, ready to gate this by plan. None of it is wired to any API route or UI — it's dormant, not broken. |
| 4.4 Marketing reporting / client dashboards | Partial | seo_strategies and seo_tasks already model goals, current-state analysis, recommended actions, quick wins, and a task list — the shape of a client-facing action plan. What's missing: any UI to view it, and any concept of sharing a read-only report link with an external client (doesn't exist yet). |
| 4.5 Competitor / ad intelligence | Minimal | ai_simulations has a competitorAnalysis jsonb field, but there's no ad-scraping or creative-library data model — nothing captures what a competitor's actual running ads look like. The AI Overview Optimizer tool's "Key Competitors" field is just a free-text prompt input, not real competitive data. |
| 4.6 Review & reputation management | None found | No review/reputation-related tables or code anywhere. Matches the brief's own framing — pairing add-on, not a standalone priority. |

Worth being precise about what "existing scaffolding" means: none of this is live or working today. It's dormant data-model design work from an earlier planning pass that was never connected to an API route, a UI page, or a single insert statement. It reduces the data-modeling work for a build, not the total engineering effort — API routes, prompt design, UI, and testing would all still need to be built new.

# 4. Revised prioritization thinking

The brief ranked purely on market evidence (revenue/margin comps), which is the right lens for it — it explicitly excludes implementation. Layering in what Section 3 found:

- 4.3 (AI visibility / brand-mention tracking) is ranked #3 in the brief by market evidence, but it has by far the most existing scaffolding of the six — the data model is essentially done. That combination (strong comps + cheap to build) is worth weighing against 4.1's better comps but zero scaffolding.

- 4.1 (White-label / reseller) still has the strongest market evidence, but it is a from-scratch data model — accounts, sub-clients, branding, no existing tables to build from. Bigger, slower, and — per the brief itself — the highest-conviction bet, so this isn't an argument against building it, just a note that it will take longer than 4.3.

- 4.2 (Local SEO) and 4.4 (Reporting/dashboards) both have partial scaffolding (rank_snapshots' location field; seo_strategies/seo_tasks' action-plan shape) — a real head start, but each is still missing its most customer-visible piece (a GBP integration; a client-facing share view).

- 4.5 and 4.6 have effectively no scaffolding, which lines up with the brief already ranking them lowest on market evidence too — no conflict there.

# 5. Open decisions for you to review

- Decide whether to resequence 4.3 ahead of 4.2 given how much of its data model already exists — the brief's own ranking didn't have this information.

- Decide the AI Overview Optimizer naming question in Section 2 — rename now to signal the market category, or hold the rename until real tracking ships.

- For whichever feature is chosen first, a technical scoping pass (API design, prompt work, UI, testing) is the next step — this document only covers what's already there versus what isn't.