# SHIJO.AI — Current State (Verified)

Cross-check companion to Shijo_AI_Product_Handoff_final.docx

Prepared for Srikanth | July 17, 2026 | Based on direct source-code audit of the live GitHub repo (shirogroup/shijo-ai, branch main, commit 4b49d5b) — not a fresh business/market analysis.

# 1. Purpose & Method

This document lists only what was directly verified by reading the actual source code in the repo on 2026-07-17, after confirming the local working folder is byte-for-byte in sync with origin/main. It exists to reconcile against Shijo_AI_Product_Handoff_final.docx (dated July 16, 2026, but based on a March 23, 2026 audit), so that document can be updated with what's actually true today.

Every item below is tagged:

- CONFIRMED   Verified directly in code/config/git history.

- STILL OPEN   Checked, and the issue from the March audit is still present.

- PARTIAL   Code-level fix exists, but a dependency (env var, live test) is unverified.

- UNKNOWN   Not checked this session — requires Vercel access or a live-site check. Not assumed either way.

# 2. Stack & Hosting (CONFIRMED)

| Component | Detail |
| --- | --- |
| Framework | Next.js 15.1.0, React 18.3.1, TypeScript |
| ORM / Database | Drizzle ORM 0.45.1 → Neon PostgreSQL |
| Payments | Stripe (stripe 17.4.0, @stripe/stripe-js 4.10.0) |
| AI | @anthropic-ai/sdk 0.71.2 — Haiku/Sonnet tiered routing |
| Auth | Custom JWT (jsonwebtoken) + bcryptjs, httpOnly session cookie |
| Hosting | Vercel — project vercel.com/shiro-technologies/shijo-ai (auto-deploy on push to main) |
| Source control | GitHub — github.com/shirogroup/shijo-ai, branch main |
| Current HEAD | 4b49d5b — "Add Google Analytics, legal pages, favicon, fix sitemap and Stripe type" |

# 3. Pricing (CONFIRMED, with one functional gap)

- Free: 5 tools accessible, 3 generations/day, Haiku model only.

- Pro: $29/month. Enterprise: $99/month. Both confirmed live Stripe price IDs (price_1TCQ...), not sandbox.

- PARTIAL   Annual pricing ($278/yr Pro, $950/yr Enterprise, both "save 20%") is displayed as text on /dashboard/billing, but there is no separate Stripe price ID for either annual plan in lib/stripe/products.ts. The Upgrade button only ever sends the monthly plan to checkout. Annual is advertised but not currently purchasable.

- Terms of Service, Privacy Policy, and Cookies pages: confirmed live at /terms, /privacy, /cookies.

# 4. Security & Infrastructure — item-by-item status

Cross-checked against every item the handoff doc listed as "still open from the audit."

| Item | Status | What's actually in the code |
| --- | --- | --- |
| Unauthenticated /api/billing/checkout | CONFIRMED — FIXED | Calls getSession(); returns 401 with no session. Code comment: "never trust body." (Both /api/billing/checkout and /api/stripe/create-checkout exist and are both authenticated — consolidating them is still reasonable cleanup, just not for the security reason originally stated.) |
| Hardcoded JWT_SECRET fallback | CONFIRMED — FIXED | lib/auth.ts throws in production if JWT_SECRET is unset; fallback only applies in local dev. Fixed in commit 6bce133 (2026-03-24), the day after the audit. |
| Forgot-password email not sending | PARTIAL | Route now calls sendEmail() via Resend with a real reset link (code-complete). But RESEND_API_KEY is not set in local .env.local, and Vercel's value is unverified — could still be silently no-op-ing in production. |
| Stripe webhook handlers unverified | PARTIAL | app/api/webhooks/stripe/route.ts correctly calls stripe.webhooks.constructEvent() and rejects bad signatures. Code is correct; whether it's been exercised against real live webhook traffic is unverified. |
| Rate limiting not wired up | STILL OPEN | rateLimits table has zero references anywhere in lib/ or app/api/. Confirmed unused, exactly as the audit found. |
| Legacy credit-based keyword quota system | STILL OPEN | lib/stripe/products.ts free-tier config still has a block explicitly commented "Legacy keyword features (kept for compatibility)." Dual-quota system not retired. |
| Unverified trust badges (SOC 2 / 500+ Enterprises / 10M+ Keywords) | STILL OPEN | All three claims present verbatim in components/landing/TrustBadges.tsx. Not removed, not substantiated. |
| /pricing and /features sitemap links 404 | UNKNOWN / doesn't match code | No /pricing or /features routes exist at all — header/hero/CTA link to #pricing and #features anchors on the homepage. app/sitemap.ts doesn't list either path. Cannot confirm a 404 from source alone; may reflect an older site version, or needs a live check. |

# 5. Tool Registry — actual current list (23 tools, not 24)

lib/tools/registry.ts currently defines 23 tools (products.ts's own "aiToolsAccess: 24" comment is itself off by one). All 12 tools the handoff doc recommends keeping exist. Of the 12 it recommends cutting, 11 exist — "Blog Post Outline" is not in the registry at all, so there is nothing to cut there.

## Confirmed present — doc says KEEP

- Post Caption Generator, Keyword Research, SEO Content Brief, SEO Meta Generator, FAQ Generator, AI Overview Optimizer, Ad Copy Generator, Ad Headline A/B Tester, Audience Targeting Profiles, Landing Page Copy Generator, Email Sequence Generator, Newsletter Generator

## Confirmed present — doc says CUT

- Hashtag Optimizer, Social Bio Optimizer, Carousel & Reels Script, Content Repurposer, Social Content Planner, LinkedIn Post Generator, Sales Angle Generator, Pain-to-Hook Converter, Subject Line Generator, Content Idea Generator, Video Content Suite

## In the doc's cut list but NOT in the registry

- STILL OPEN / doc error   "Blog Post Outline" — no such tool exists in lib/tools/registry.ts. Doc's 12/12 split assumes 24 tools; actual total is 23.

# 6. Database

- db/schema.ts defines the full Phase 1–6 roadmap: users, subscriptions, credits, usage/quota/rate-limit tables, plus keywords, clusters, SERP results, AI visibility/simulations, forecasts, strategies/tasks, and rank tracking.

- UNKNOWN   Only one migration file exists on disk (db/migrations/0000_flowery_colonel_america.sql). Whether the live Neon database has been pushed/migrated to match everything currently in schema.ts is not verified — do not assume the live DB matches the schema file.

# 7. Items that still need your input or Vercel/live-site access

- Actual Stripe keys set in Vercel (test vs. live) — local .env.local has a TEST secret key, which does not match the LIVE price IDs in code. Needs the Vercel connector authorized to check.

- Whether RESEND_API_KEY is set in Vercel (determines if forgot-password/welcome emails actually send).

- Whether the live Neon DB has been migrated to match the current schema.ts.

- Whether /pricing and /features actually 404 on the live site right now.

- Decision: build a real annual billing Stripe price + checkout flow, or remove the annual price display until it's purchasable.

- Decision: whether to proceed with the middleware JWT-signature-verification fix (still on hold per your instruction — no code changes made this session).

# 8. Not re-verified (business judgment, not code facts)

The Acquire.com market comparables and the strategic rationale for the 12-keep/12-cut tool decision in the handoff doc are business analysis, not something this code audit can confirm or refute. They're carried over as-is from the original document.